# Sprint 2 Report

## Sprint Summary

The goal of Sprint 2 was to move from planning to a tangible, deployed product. The objective was to deploy a working web application to Render that can take a ticker and quarter range, run analysis, and return basic insights.

The team successfully integrated the frontend (mailinglist) and backend (api) applications, configured the production environment, and debugged several critical deployment issues.

The project is now live, and the core "signup -> select options -> get analysis" workflow is still in progress but mostly functional.

## Deployment

- Staging URL: https://randomwalkwallstreet.onrender.com/

- Status: functional

- What's Working:

  - It correctly serves as the staging page. After signup, a user can login with credentials.

  - User signups are successfully saved to the production PostgreSQL database that’s created in Render.

  - After signup, the user is correctly redirected to the analysis page (/analysis/).

  - The analysis page can take user input and conduct analysis.

## Completed Work

26 of the 26 planned story points were completed, establishing the technical backbone of the application.

Stories completed:

- (#1, 3 points) Frontend Selection UI: The index.html template for the api app is live and functional.

- (#2, 5 points) File Routing: The backend logic to select the correct .txt files based on user input is working (get_file_paths_for_range).

- (#3, #4, 13 points) Core LLM Analysis: The main analysis function (generate_trend_analysis) is live. It correctly builds a prompt from multiple files, calls the LLM, parses the resulting JSON, and formats it for the user.

- (#5, 5 points) LLM Router: The litellm router is integrated, which will allow for multi-provider LLM calls

## Sprint Metrics

| Metric | Value |
| --- | --- |
| Planned Story Points | 26 |
| Completed Story Points | 26 |
| Velocity | 26 |
| Completion Rate | 100% |

## Retrospective Highlights

This sprint was a success in building the project's foundation, but it also highlighted key challenges in the deployment and integration process.

Key Wins

- The team successfully debugged critical, production-only errors, including a KeyError in the prompts.py file (requiring escaped {{}} braces) and a missing psycopg2-binary database driver.

Key Challenges

- The deployment process itself was a major source of friction. Build failures on Render were slow to debug due to the long feedback loop (10+ min per deploy).

Action Item for Sprint 3

- We will implement more robust try/except blocks from the start, using traceback to get better error messages immediately.

## Sprint 3 Preview

With the core infrastructure now stable, Sprint 3 will focus on enhancing the user experience and quality.

Sprint 3 Goal (Proposal):

  - Refine the analysis output and improve the user experience.

Potential Stories (Proposal):

  - As a user, I can export the JSON results.

  - As a user, I can open an evidence drawer to view quotes with file path and quarter.

## Links to

GitHub Project:

https://github.com/Atmoskun/randomwalkwallstreet/tree/main/Randomwalk

Sprint 2 planning doc:

https://github.com/Atmoskun/randomwalkwallstreet/blob/main/Randomwalk/docs/sprints/sprint-2-planning.md

Sprint 2 review doc:

https://github.com/Atmoskun/randomwalkwallstreet/blob/main/Randomwalk/docs/sprints/sprint-2-review.md

Sprint 2 retrospective doc:

https://github.com/Atmoskun/randomwalkwallstreet/blob/main/Randomwalk/docs/sprints/sprint-2-retrospective.md